# Project Planning Phase – Planning Logic

### Sprint 1

### Incident Analysis & UI Policy Configuration — Epic 1

- Reviewing Incident Requirements (USN1) — 2

- Creating High Impact UI Policy (USN2) — 2

- Configuring Assignment Group Mandatory Action (USN3) — 3

- Configuring Reverse if False (USN4) — 1

Total Story Points in Sprint 1 = 2 + 2 + 3 + 1 = 8

### Sprint 2

### Client Script Implementation — Epic 2

- Automatic Urgency Client Script (USN5) — 3

- Assigned To Validation Client Script (USN6) — 3

- State List Edit Restriction Client Script (USN7) — 3

### Incident Field Control — Epic 3

- Configuring Urgency Read-only Action (USN8) — 2

- Testing Reverse Condition (USN9) — 2

Total Story Points in Sprint 2 = 3 + 3 + 3 + 2 + 2 = 13

### Sprint 3

### Testing & Validation — Epic 4

- Test Mandatory Enforcement (USN10) — 2

- Test Successful Save (USN11) — 2

- Test Reverse Condition (USN12) — 2

- Test List Edit Blocking (USN13) — 2

- Test Form-Based Update (USN14) — 2

Total Story Points in Sprint 3 = 2 + 2 + 2 + 2 + 2 = 10

# Total Story Points

Sprint 1 = 8
Sprint 2 = 13
Sprint 3 = 10

Total Story Points = 8 + 13 + 10 = 31

Number of Sprints = 3

### Velocity

Velocity = Total Story Points Completed / Number of Sprints

Velocity = 31 / 3

Velocity = 10.33 Story Points per Sprint

Your team's velocity is approximately 10.33 Story Points per Sprint.

### Story Point Scale

- 1 – Very Easy

- 2 – Easy

- 3 – Moderate

- 5 – Difficult