Project Planning Phase

### Product Backlog, Sprint Planning, Stories & Story Points

| Date | 3rd October 2026 |
| --- | --- |
| Team ID | SWTID-2026-3114 |
| Project Name | Implement Client Script & UI Policy (Incident) |
| Maximum Marks | 5 Marks |

### Product Backlog, Sprint Schedule and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | High Impact Field Control | USN-1 | As an Incident user, I can set Impact so that appropriate field controls are applied when Impact is High. | 2 | High | Sharvena S Pavithra P Swetha SV |
| Sprint-1 | Automatic Urgency Management | USN-2 | As an Incident user, I want Urgency to be automatically set to High when Impact is High. | 3 | High | Sharvena S Pavithra P Swetha SV |
| Sprint-1 | Urgency Field Control | USN-3 | As an Incident user, I want the Urgency field to become read-only when Impact is High. | 2 | High | Sharvena S Pavithra P Swetha SV |
| Sprint-1 | Incident Validation | USN-4 | As an Incident user, I want the system to validate Assigned To before saving a High Impact Incident. | 3 | High | Sharvena S Pavithra P Swetha SV |
| Sprint-2 | State Change Restriction | USN-5 | As an Incident user, I want State changes through direct list editing to be blocked. | 3 | High | Sharvena S Pavithra P Swetha SV |
| Sprint-2 | Condition Reversal | USN-6 | As an Incident user, I want UI Policy changes to revert when Impact is changed from High to another value. | 2 | Medium | Sharvena S Pavithra P Swetha SV |
| Sprint-2 | User Feedback | USN-7 | As an Incident user, I want informative and error messages to be displayed during field updates and validation. | 2 | Medium | Sharvena S Pavithra P Swetha SV |
| Sprint-2 | Testing & Validation | USN-8 | As an administrator, I can test all Client Scripts and UI Policies to verify that the Incident controls work correctly. | 3 | High | Sharvena S Pavithra P Swetha SV |
| Total |  |  |  | 20 |  |  |

## Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 13 | 6 Days | 28 Sep 2026 | 3 Oct 2026 | 13 | 3 Oct 2026 |
| Sprint-2 | 7 | 6 Days | 4 Oct 2026 | 9 Oct 2026 | 7 | 9 Oct 2026 |
| Total | 20 | 12 Days |  |  | 20 |  |

## Velocity

| Metric | Value |
| --- | --- |
| Total Story Points | 20 |
| Total Duration | 12 Days |
| Average Velocity | 1.67 Story Points/Day |
| Sprint-1 Velocity | 2.17 Story Points/Day |
| Sprint-2 Velocity | 1.17 Story Points/Day |

## Burndown Chart Data

| Day | Ideal Remaining Story Points | Actual Remaining Story Points |
| --- | --- | --- |
| Day 0 | 20.00 | 20 |
| Day 1 | 18.33 | 18 |
| Day 2 | 16.67 | 16 |
| Day 3 | 15.00 | 14 |
| Day 4 | 13.33 | 12 |
| Day 5 | 11.67 | 10 |
| Day 6 | 10.00 | 7 |
| Day 7 | 8.33 | 6 |
| Day 8 | 6.67 | 5 |
| Day 9 | 5.00 | 3 |
| Day 10 | 3.33 | 2 |
| Day 11 | 1.67 | 1 |
| Day 12 | 0.00 | 0 |